Sprint Retrospective Notes

Team: 5.WED-16.30-6

Sprint: 1

Date: 9/9/2020

Attended:

Scrum Master: Midori Verdouw

Product Owner: Mohammad Ali

### Development team: Van Pham, Jason Song, [Hon Khuin Jonathan Cheong](https://trello.com/honkhuinjonathancheong1), Julian Tjiong

## 1. Things That Went Well

*What went well? What the team is happy about?*

* + Some development progress both in frond end and back end for a few user stories.
  + Happy with frequency of meetings

## 2. Things That Could Have Gone Better

*What could have gone better? What the team could improve?*

- Development speed has been slow (for various reasons); progress made is yet limited.

- Couldn’t start work outside coding, such as CI, planning for project build

## 3. Things That Surprised Us

*What wasn’t expected?*

- Front end: Redux is a bit too complicated for beginners.

## 4. Lessons Learned

*What you learned from the above points?*

- Not enough time to learn new frameworks, write code, and learn tools such as CI, Docker, AWS etc; it is important to prioritise tasks

## 5. Final Thoughts

*Things to Keep*

*Things to Change*

- Keep learning React/Redux, SpringBoot

- Preparation for integration, project build, and deployment

- Test / Bug report not yet started

Do not write more than 2 pages for each of the sprint. Replace the highlighted yellow hints by your text.